# School Attendance System - Project TODO

## Phase 1: Project Planning

- Read and analyze requirements document

- Create comprehensive project plan

- Initialize webdev project with database and user features

## Phase 2: Database Schema & Models

- Create users table with role field (principal, class_master)

- Create school_branches table (Primary, JSS, SSS)

- Create school_levels table (Nursery 1-3, Primary 1-6, JSS 1-3, SSS 1-3)

- Create classes table (with A/B/C subdivisions)

- Create teachers table with position and subject assignments

- Create subjects table

- Create students table with branch/level/class assignments

- Create biometric_credentials table for WebAuthn fingerprints

- Create attendance_records table

- Create class_master_assignments table

- Run database migrations and verify schema

## Phase 3: Backend - Authentication & Authorization

- Implement role-based access control middleware

- Create protectedProcedure and adminProcedure variants

- Implement role enum (principal, class_master)

- Add role assignment logic in OAuth callback

- Create auth.me, auth.logout procedures

- Write vitest tests for auth flow

## Phase 4: Backend - School Structure Management APIs

- Create branches.list, branches.create procedures

- Create levels.list, levels.byBranch procedures

- Create classes.list, classes.create, classes.update, classes.delete procedures

- Create classes.assignMaster procedure

- Create teachers.list, teachers.create, teachers.update, teachers.delete procedures

- Create subjects.list, subjects.create, subjects.update, subjects.delete procedures

- Create students.list, students.create, students.update, students.delete procedures

- Write vitest tests for all school structure APIs

## Phase 5: Backend - WebAuthn Biometric APIs

- Create biometric.registerOptions procedure (generate challenge)

- Create biometric.registerVerify procedure (verify and store credential)

- Create biometric.authenticateOptions procedure (generate challenge for auth)

- Create biometric.authenticateVerify procedure (verify fingerprint)

- Create biometric.listCredentials procedure (show enrolled fingerprints)

- Create biometric.deleteCredential procedure (remove fingerprint)

- Write vitest tests for WebAuthn flow

## Phase 6: Backend - Attendance Management APIs

- Create attendance.mark procedure (unified for all statuses)

- Create attendance.getStudentHistory procedure

- Create attendance.getClassDaily procedure

- Create attendance.getClassWeekly procedure

- Create attendance.getBranchDaily procedure

- Write vitest tests for attendance APIs

## Phase 7: Frontend - Authentication & Layout

- Create login page with Manus OAuth integration

- Create DashboardLayout wrapper with role-based navigation

- Implement role-based route protection

- Create navigation sidebar with role-specific menu items

- Create user profile dropdown with logout

- Implement useAuth hook for role checking

- Add loading states and error boundaries

## Phase 8: Frontend - Principal Dashboard

- Create Principal dashboard home page

- Create school branches management page (list, create, edit, delete)

- Create school levels management page

- Create classes management page (with A/B/C subdivisions)

- Create class master assignment interface

- Create teachers management page (list, create, edit, delete, assign subjects)

- Create subjects management page (list, create, edit, delete)

- Create students management page (list, create, edit, delete with bulk import)

- Create attendance overview dashboard (daily/weekly/monthly reports)

- Add export to CSV/Excel functionality

## Phase 9: Frontend - Class Master Dashboard

- Create Class Master dashboard home page

- Create class view page (show assigned class details)

- Create class edit page (edit class name, description)

- Create students list for assigned class

- Create attendance marking interface (daily form)

- Create attendance history view (per student, per class)

- Add quick attendance actions (mark all present, mark all absent)

## Phase 10: Frontend - WebAuthn Biometric UI

- Create biometric registration page (enroll fingerprint)

- Create biometric verification page (authenticate with fingerprint)

- Create biometric credentials management page (list, delete enrolled fingerprints)

- Implement WebAuthn API integration (registration and authentication flows)

- Add device compatibility checking

- Create user-friendly error messages for biometric failures

- Add visual feedback during fingerprint scanning

## Phase 11: Frontend - Attendance Marking

- Create attendance marking interface for Class Masters

- Implement daily attendance form (present/absent/late per student)

- Create attendance history view (per student)

- Create class attendance report (daily, weekly, monthly)

- Add attendance statistics and charts

- Create bulk attendance actions

## Phase 12: Polish & Testing

- Review and refine UI/UX across all pages

- Ensure responsive design (mobile, tablet, desktop)

- Test all role-based access controls

- Test WebAuthn biometric flow on mobile/tablet

- Test attendance marking and reporting

- Performance optimization and code cleanup

- Final vitest test coverage

- Create checkpoint and prepare for delivery

## Design System

- Define color palette (elegant, professional)

- Define typography (refined, consistent)

- Define spacing system

- Define component library (buttons, cards, forms, tables)

- Ensure accessibility (WCAG 2.1 AA compliance)

- Test on multiple devices and browsers